HANDOVER

Greendale School Platform

Phase 1 status, codebase map and next steps · 26 October 2026 · STR Solutions Ltd.

Read this first in a new chat. Source of truth for scope is still the Proposal (STR/GEVS/2026/01) and the PRD v1.0. This document records what has been built, the decisions made while building, and exactly what to do next.

# 1. Snapshot

| Item | Value |
| --- | --- |
| Client | Greendale English Version School, 27 C/A, 1st Colony, Mirpur, Dhaka 1216. EIIN 484897. Play Group to Class V. |
| Director & Chairman | Hafiz Uddin (Aynal Sir) |
| Contact / WhatsApp | +880 1720-836744 |
| Social | facebook.com/greendaleenglishversionschool · youtube.com/@greendaleenglishversionschool |
| Videos | Chairman talk: rbTnYXz3gs8 · Guardian must-watch: NKXTekrA2QM |
| Specialities | English Version, AC classrooms, kids' play zone, free Arabic, qualified teachers, handwriting + spoken English + phonics |
| Repo folder | E:\Works\Greendale-School\greendale-front (this is the PRD's web/ app) |
| Stack | Next.js 16.4.3 (App Router, cacheComponents + partialPrefetching + React Compiler), React 19.3, Tailwind v4, JavaScript only |
| Hosting now / later | Vercel now (demo). VPS + PM2 + Nginx later, deployed by Gemini per PRD §12 |
| Phase | Phase 1 (static public site) code complete; waiting on real content + deploy |

# 2. What was built (Phase 1)

## 2.1 Pages

| Route | Notes |
| --- | --- |
| / | Video hero (inset frame, quick links), specialities ribbon, About with rotating badge, facts band, 3-column classes (middle filled, from the inspiration), Campus Life band, Why parents choose us, Chairman video, worksheets section, notices + news, gallery strip, guardian video, admission + visit |
| /about/[slug] | introduction, our-story, chairman-message (YouTube), vision-mission |
| /academics/[slug] | classes (all 8 classes, anchors #early #primary #play-group …), curriculum, activities, fees (call-the-office state) |
| /admission/[slug] | information (steps, age guidance, documents, uniform), notices (admission category) |
| /teachers | Renders Staff list; currently a friendly empty state (no invented teachers) |
| /student-corner | Routine / syllabus / exam schedule download slots (empty), result link, worksheets |
| /notices, /notices/[slug] | Category tabs + show more (client), pinned first, scheduled notices hidden |
| /news, /news/[slug] | Lead story + grid; detail with extra images and album link |
| /gallery, /gallery/[slug] | 4 albums, lightbox (keyboard + swipe), self-hosted and YouTube videos |
| /facilities | 5 alternating feature rows |
| /contact | Phone, WhatsApp, address, directions, contact form, Google Map embed |
| /result, /login | Clean "coming soon" states (Phase 3) |
| SEO | Per-page metadata, JSON-LD ElementarySchool on home, sitemap.xml, robots.txt (previews noindex), OG image, favicon/icons |

## 2.2 Architecture rules already in the code

- config/school.js holds name, contact, EIIN, leadership, socials, YouTube ids, theme colours, nav, enabledModules. Colours are injected as CSS variables in app/layout.js and mapped in globals.css @theme, so a new school is a config change.

- lib/data/index.js is the data access layer. Pages never import /content. Every function uses "use cache" + cacheLife + cacheTag (pages, classes, notices, news, gallery, staff, downloads). Phase 2 only replaces the function bodies with fetch(API_INTERNAL_URL + "/api/public/...").

- lib/data/types.js documents every shape with JSDoc (Page, SchoolClass, Notice, NewsPost, GalleryAlbum, VideoItem, Staff, Facility, Download). The API must return exactly these shapes.

- content/*.js is the Phase 1 static data. Copy flagged DRAFT / SAMPLE / TODO(school) must be confirmed (see §5).

- Home lives at app/page.js and wraps itself in components/site/PublicShell; every other public page is in app/(public)/ whose layout uses the same shell. (The original app/page.js could not be deleted remotely, so home was placed there on purpose.) /admin and /portal will get their own layouts.

- POST /api/contact (app/api/contact/route.js): JSON-only + same-origin check, zod (BD mobile regex), honeypot, 5 per 10 min per IP (in-memory, best-effort on Vercel), Nodemailer pooled SMTP. Returns 503 with a "please call" message until SMTP_* and CONTACT_TO are set. Phase 2: delete this file; Express serves the same URL.

- Font: Google Sans variable (400–700) self-hosted in app/fonts via next/font/local (OFL). Builds never depend on fonts.googleapis.com.

- Media: originals were optimised to public/images (≤1920px JPG, clean names) and public/videos (H.264 faststart, letterbox cropped, posters). Videos only load on tap (preload none); the hero is muted, poster first. YouTube uses a click-to-load facade.

- Security headers in next.config.mjs (nosniff, referrer policy, X-Frame-Options SAMEORIGIN, permissions policy), poweredByHeader off, images.qualities set (required in Next 16).

## 2.3 Design system

- Colours from the logo: brand #1F8D46, deep #0B5A2C, soft #E7F4EA; sun #FFD23F (flame); playful accents sky #2E9BD6 and coral #F2704E with soft tints; warm paper #FBF8F1; ink #15241B.

- Patterns taken from the inspiration (not copied): inset hero with headline bottom-left and stacked quick links right, two overlapping photos with a rotating circular text badge, inset facts band, three-column programme block with filled middle column, full-bleed coloured "Campus Life" band.

- Kid touches kept clean: scalloped edges, sparkles, washi tape, tilted worksheet "papers", sticker labels, dot grid, subtle paper grain. No glassmorphism, gradient text or count-up stats. Nothing reused from the Cherry Blossoms build.

## 2.4 Verification done

- next build passes (all routes prerendered; dynamic routes via generateStaticParams), eslint clean, esbuild syntax check on every JS file.

- Playwright screenshots at 1440px and 390px: no horizontal overflow on any page; contact API validation and 503 fallback tested; robots and sitemap checked.

# 3. Run and deploy

npm install

cp .env.example .env.local   # SMTP_HOST, SMTP_PORT, SMTP_USER, SMTP_PASS, MAIL_FROM, CONTACT_TO

npm run dev   |   npm run build && npm start

## 3.1 Vercel (now)

- Import the repo, framework Next.js, no build overrides. Set NEXT_PUBLIC_SITE_URL to the Vercel URL (later the real domain) and the SMTP vars.

- Preview deployments are automatically noindex (app/robots.js reads VERCEL_ENV).

- Before deploying: move the raw originals out of public/ (school hero video.mp4, student dancing.mp4, teachers day.mp4, classroom activites.mp4, overview.mp4, cober_photo.jpg, dress code.jpg, student1–15.jpg, logo.jpg in public root). They are no longer referenced and add ~85 MB to every deployment. Keep them in a raw-media/ folder outside public.

## 3.2 VPS (later, Gemini)

- Follow PRD §12 exactly: PM2 gev-web runs next start -p 3000; never output: "export". Nginx /api → :4000 once Phase 2 exists.

# 4. Next work, by phase

## Phase 1 finish (days 1–8)

- Collect real content from the school (§5) and replace SAMPLE/DRAFT items in content/*.js.

- Deploy to Vercel, share the test link, collect design revision round 1 (two rounds are included).

- Set SMTP (school mailbox, Hostinger) + SPF/DKIM/DMARC; test the contact form end to end.

- Lighthouse mobile pass on the live URL (targets: Perf 85+, A11y 90+, SEO 95+). If the hero video hurts LCP on 4G, show only the poster on mobile.

- School to apply for SMS sender ID and payment merchant account in week 1 (long approval).

## Phase 2: Backend (days 7–18), new folder api/

- Express ES modules, no build; src/modules/<name>/{routes,service,schema}.js; src/core/{auth,rbac,validate,errors,prisma,queue,mailer,sms,storage}.

- Prisma schema for all PRD §8 entities, first migration, seed (classes Play Group→Class V, subjects, grade scale, roles, Super Admin).

- Auth (15 min access + rotating refresh, httpOnly cookies, family revoke), RBAC permission strings, "own" scopes by query filter (guardian → 404), rate limits on Redis, audit log, pino.

- Public read endpoints /api/public/* returning the exact shapes in lib/data/types.js; uploads to /var/www/greendale/uploads with file-type + sharp WebP.

- Switch lib/data bodies to fetch; add app/internal/revalidate/route.js (secret) calling revalidateTag(tag, "max"); move contact form to the API + email queue.

## Phase 3: Admin, teacher panel, portal (days 14–26)

- /admin (role-gated, menu from /api/auth/me permissions), teacher home with today's classes, 360px attendance in under a minute, marks grid with autosave.

- Results flow DRAFT→MARKS_OPEN→LOCKED→PUBLISHED with ResultSnapshot, Puppeteer PDFs in the worker, public result search with captcha.

- Fees ledger with gap-free receipt counter (SELECT … FOR UPDATE), reversals, SSLCommerz/bKash IPN idempotent on tran_id. SMS queue with segment counting.

- /portal for guardians; replace the /result and /login coming-soon pages.

## Phase 4: Hardening & launch (days 26–30)

- Tests for 401/403/own-scope, data import from Excel, backups + restore test, training, go-live on the real domain.

# 5. Waiting on the school (open items)

| Needed | Where it goes |
| --- | --- |
| Final domain and who registers it | NEXT_PUBLIC_SITE_URL, PRD §13 |
| School email + SMTP account | Contact form, config.contact.email, .env |
| Office hours | config/school.js → contact.officeHours |
| Founding wording: logo says ESTD 2024, given date 1 Jan 2025 | Our Story (currently "established 2024, first session Jan 2025") |
| Principal name, photo, message | New about page "principal-message" + config.leadership |
| Chairman written message + portrait | content/pages.js chairman-message |
| Teacher list (name, designation, qualification, photo) | content/misc.js staff[] → /teachers |
| Real notices (3 SAMPLE notices are in place) | content/notices.js |
| Confirm event names/dates in news | content/news.js |
| Age guidance, grading per class, class focus lists (DRAFT) | content/classes.js; PRD open question (Day 10) |
| Vision & mission, curriculum wording, admission documents/steps (DRAFT) | content/pages.js |
| Fee heads and amounts per class | Fees page (Phase 2 FeeStructure) |
| Routines, syllabus PDFs, exam schedule, admission form PDF | content/misc.js downloads[] → Student Corner |
| SMS gateway, payment gateway, exam names, student Excel format | Phase 2/3 (PRD §13) |

# 6. Gotchas for the next session

- Next 16: params is a Promise; dynamicParams is not allowed with cacheComponents; any new dynamic route needs generateStaticParams; request-time APIs (cookies, headers, searchParams) need Suspense. Read node_modules/next/dist/docs before using unfamiliar APIs (AGENTS.md).

- Tailwind v4: custom classes are @utility in globals.css (container-x, eyebrow, h-display, h-section, btn, btn-primary, btn-sun, btn-ghost, pill-link, prose-school). Gradients use bg-linear-to-*.

- Every layout revalidates every minute because the notice ticker uses cacheLife("minutes"). That is intended (scheduled notices).

- The remote link to the PC could only write files, not delete or run commands. Old raw media and nothing else were left behind.

- No TypeScript, JSDoc only. Diffs over rewrites. Client-facing text English; chat in Banglish.