PRODUCT REQUIREMENTS DOCUMENT

Greendale School

Platform PRD

Scope, architecture, data model, module requirements and the VPS deployment spec for the build team and the deployment agent.

| Product | Greendale School Platform: public website, admin panel, teacher panel, student & guardian portal |
| --- | --- |
| Client | Greendale English Version School, Mirpur, Dhaka (Play Group to Class V) |
| Owner | STR Solutions Ltd. |
| Version | 1.0, 26 October 2026 |
| Stack | Next.js, Express, PostgreSQL + Prisma, Redis + BullMQ, Nodemailer |
| Hosting | Single VPS (Ubuntu), Nginx, PM2, local uploads folder |
| Timeline | 30 days in 4 phases: static site, backend, dashboard, launch |

STR Solutions Ltd.   |   Internal engineering document   |   strsltd.com

# 01   Overview

We are building one Next.js website for Greendale English Version School that contains a public site, an admin panel, a teacher panel and a student/guardian portal, backed by an Express API, all on a single VPS. Delivery is 30 days: static site first, then backend, then dashboard, then launch.

This platform is also the base product STR Solutions will reuse for other schools. School specific values (name, logo, colours, grading rules, enabled modules) must live in config and data, never in code. No `if (school === ...)` anywhere.

## 1.1 Users

| User | Main jobs | Primary device |
| --- | --- | --- |
| Visitor / new parent | Read about the school, notices, admission, gallery, search results | Phone |
| Super Admin (Chairman) | Full control, users, settings, reports | Phone, computer |
| Principal / Admin | Academic setup, exams, publish results, notices | Computer |
| Office Staff | Students, admit cards, website content, SMS | Computer |
| Accountant | Fees, receipts, dues, reports | Computer |
| Teacher | Attendance, marks entry, own routine | Phone |
| Student / Guardian | Results, attendance, dues, receipts, admit card, notices | Phone |

## 1.2 Success Criteria at Launch

- All public pages live on the school domain over HTTPS. Lighthouse mobile: Performance 85+, Accessibility 90+, SEO 95+.

- One full exam cycle works end to end on real data: teachers enter marks, result is calculated, principal publishes, guardian sees it in the portal and gets an SMS.

- Daily attendance for one class takes under 60 seconds on a phone.

- Fee collection prints a numbered receipt, and the due list matches the ledger exactly.

- Daily backups of database and uploads run, and one full restore has been tested on a fresh server.

# 02   Tech Stack & Architecture

## 2.1 Stack

| Layer | Choice | Notes |
| --- | --- | --- |
| Frontend | Next.js (App Router), JavaScript, Tailwind CSS | One app serves public site, /admin and /portal. Runs as a Node server (next start), not static export. |
| API | Express, JavaScript (ES modules), zod | Modular structure (Section 2.4). REST, JSON. No build step: Node runs src/ directly. |
| Database | PostgreSQL 16 + Prisma | Relational data: enrollments, marks, fee ledger. Migrations via prisma migrate. |
| Cache & queue | Redis 7 + BullMQ | Jobs: SMS, email, PDF generation, result calculation. Also rate limit store. |
| Email | Nodemailer over SMTP | Sent from the worker, never inside a request. |
| PDF | Puppeteer (headless Chromium) | Marksheet, tabulation sheet, admit cards, receipts. Runs in the worker. |
| Images | multer + sharp + file-type | Saved to local uploads folder (Section 9). No Cloudinary. |
| Auth | JWT access token + rotating refresh token | Both in httpOnly cookies on the same domain. |
| Process / proxy | PM2 + Nginx | Three PM2 apps: web, api, worker. |
| Logging | pino (API), PM2 logs with logrotate | Request id on every log line. |

## 2.2 Request Flow

- Same domain: Everything is served from one domain. Nginx sends /api/* to Express (port 4000), /uploads/public/* straight from disk, everything else to Next.js (port 3000). No CORS, and auth cookies work without cross site settings.

- Server side fetches: Next.js server components call the API on http://127.0.0.1:4000 (API_INTERNAL_URL), never through the public domain, Nginx or Cloudflare.

- Browser fetches: Admin and portal screens call /api/* relative to the site, cookies sent automatically.

- Revalidation: When content changes, the API calls Next.js at http://127.0.0.1:3000/internal/revalidate with a secret, which runs revalidateTag. Nginx blocks /internal/* from outside.

- Background work: The API only enqueues jobs. The worker process sends SMS and email, renders PDFs and calculates results.

## 2.3 Ports & Processes

| Process | Port | Purpose |
| --- | --- | --- |
| gev-web (Next.js) | 3000 | Public site, admin panel, teacher panel, portal |
| gev-api (Express) | 4000 | REST API, auth, uploads, payment callbacks |
| gev-worker | none | BullMQ worker: sms, email, pdf, results queues |
| PostgreSQL | 5432 | Bound to 127.0.0.1 only |
| Redis | 6379 | Bound to 127.0.0.1 only, password required |
| Nginx | 80, 443 | Only public ports, plus SSH |

## 2.4 Repository Structure

greendale/ web/ Next.js app app/(public)/ public pages app/admin/ admin + teacher panel (role gated) app/portal/ student / guardian portal app/internal/revalidate/ route handler, secret protected lib/data/ DATA ACCESS LAYER (see Section 3.2) content/ phase 1 static content (.js data files) config/school.js name, logo, colours, contact, enabled modules api/ src/modules/<name>/ <name>.routes.js <name>.service.js <name>.schema.js src/core/ auth, rbac, validate, errors, prisma, queue, mailer, sms, storage src/worker.js BullMQ processors src/server.js prisma/schema.prisma ecosystem.config.js PM2 deploy/nginx.conf

Rules: routes only validate, call a service and respond. Business logic lives in services. A module never queries another module's tables directly; it calls that module's service. All errors go through one error middleware.

# 03   Build Phases

| Phase | Days | Output |
| --- | --- | --- |
| 1. Static site | 1 to 8 | All public pages with static content, deployed on the VPS with SSL. Contact form emails work. |
| 2. Backend | 7 to 18 | Express API, Prisma schema, auth, RBAC, all module endpoints, uploads, queues, seed data. Website reads content from the API. |
| 3. Dashboard & portals | 14 to 26 | Admin panel, teacher panel and guardian portal UI on top of the API. PDFs, SMS, payments. |
| 4. Hardening & launch | 26 to 30 | Testing, data import, backups, restore test, training, go live. |

## 3.1 Phase 1: Static Site

- Build every public page in Section 4 with final design and real Greendale content stored in web/content/*.js as plain objects, with the shape of each type documented in JSDoc.

- Deploy on the VPS as a Node server with PM2 (next start). Do not use output: 'export'. Phase 2 needs server rendering, revalidation and route handlers, and switching later means a second deployment setup.

- Images in Phase 1 live in web/public/images. They move to the uploads folder in Phase 2 when they become editable.

- Contact form: a Next.js route handler validates with zod, rate limits by IP, and sends the email with Nodemailer. In Phase 2 this moves to the API and the queue.

- Online Result and Portal Login pages show a clean "coming soon" state until Phase 3.

Acceptance criteria

- Site live on the real domain with valid SSL and www redirect.

- Every page passes the Lighthouse targets in Section 1.2 on mobile.

- sitemap.xml, robots.txt, Open Graph images and per page titles are in place.

- Contact form delivers to the school inbox and blocks more than 5 submissions per IP per 10 minutes.

## 3.2 The Data Access Layer (the rule that makes Phase 1 to 2 painless)

Pages never import from content/ directly. They call async functions in lib/data/, which return data in exactly the same shape in both phases (shapes documented with JSDoc and checked with zod in the API). In Phase 2 only the inside of these functions changes.

// web/lib/data/notices.js /** @typedef {{ id: string, title: string, slug: string, publishedAt: string, pdfUrl?: string, pinned: boolean }} Notice */ /** @returns {Promise<Notice[]>} */ export async function getNotices(limit = 10) { // Phase 1 // return (await import('@/content/notices')).notices.slice(0, limit); // Phase 2 const res = await fetch(`${process.env.API_INTERNAL_URL}/api/public/notices?limit=${limit}`, { next: { tags: ['notices'], revalidate: 3600 } }); if (!res.ok) throw new Error('notices fetch failed'); return res.json(); }

## 3.3 Phase 2: Backend

- Prisma schema for all entities in Section 8, first migration, seed script with Greendale classes (Play Group, Nursery, KG, Class I to V), subjects, grade scale, roles and a Super Admin.

- Core: auth, refresh rotation, RBAC middleware, zod validation, error handler, audit log, rate limits, storage service, mailer, SMS adapter, BullMQ queues and worker.

- All module endpoints in Section 6 and 7, with public read endpoints under /api/public/* for the website.

- Switch lib/data/ to the API and wire revalidation.

Acceptance criteria

- prisma migrate deploy runs clean on an empty database.

- Every protected endpoint returns 401 without a session and 403 for a role without the permission (covered by tests).

- Website renders identical pages from API data as it did from static content.

## 3.4 Phase 3: Dashboard & Portals

Admin panel at /admin, guarded by Next.js middleware that checks the session cookie and redirects to /login. The menu is built from the user's permissions returned by /api/auth/me. Real enforcement always happens in the API. Portal at /portal for the STUDENT role only.

# 04   Public Website

| Page | Route | Content source (Phase 2) |
| --- | --- | --- |
| Home | / | Banners, settings, featured teachers, latest notices and news, gallery highlights |
| About pages | /about/[slug] | Page model: introduction, our story, chairman message, principal message, vision & mission |
| Academics | /academics/[slug] | Page model + Class list; fees structure from FeeStructure (public flag) |
| Teachers & Staff | /teachers | Staff where showOnWebsite = true, ordered |
| Admission | /admission/[slug] | Page model + admission notices + downloadable form |
| Student Corner | /student-corner | Published routines, syllabus PDFs, exam schedules |
| Online Result | /result | Public result search (Section 6.3) |
| Notice Board | /notices, /notices/[slug] | Notice model, category filter, pagination |
| News & Events | /news, /news/[slug] | NewsPost model |
| Gallery | /gallery, /gallery/[slug] | GalleryAlbum + GalleryImage, YouTube embeds |
| Facilities | /facilities | Page model |
| Contact | /contact | Settings + contact form + Google Map embed |
| Login | /login | One login for staff and guardians, redirects by role |

- SEO: generateMetadata per page from the Setting/Page models, JSON-LD School schema on home, sitemap built from DB.

- Performance: next/image for every image, fonts via next/font, no client JS on pages that do not need it.

- Theme: Colours, fonts and logo come from config/school.js and CSS variables, so the next school is a theme change.

# 05   Roles & Permissions

Permissions are strings (for example results.publish). A role is a set of permissions stored in the database, so the school can add a custom role later. The table shows the defaults.

| Module | Super Admin | Principal | Office | Accounts | Teacher | Guardian |
| --- | --- | --- | --- | --- | --- | --- |
| Website content | Full | Full | Full | No | No | No |
| Students & classes | Full | Full | Full | View | Own class view | Own child |
| Exams & marks | Full | Full | View | No | Own subjects | No |
| Publish results | Yes | Yes | No | No | No | View published |
| Attendance | Full | Full | View | No | Own classes | Own child |
| Routine | Full | Full | Full | No | Own view | Class view |
| Admit & ID cards | Full | Full | Full | No | No | Own download |
| Fees | Full | View | No | Full | No | Own dues & pay |
| SMS | Full | Full | Full | Dues only | No | No |
| Users & settings | Full | No | No | No | No | No |
| Audit log | View | View | No | No | No | No |

"Own" scopes are enforced in the service layer with a query filter (teacher id, guardian's student id), not only by hiding UI. A guardian requesting another student's id gets 404, not 403, so ids cannot be probed.

# 06   Admin Panel Modules

## 6.1 Website Content (CMS)

- CRUD for Banner, Page, Notice, NewsPost, GalleryAlbum, GalleryImage, Setting, ContactMessage.

- Rich text with a limited toolbar; HTML sanitised on the server (sanitize-html allowlist) before saving.

- Notice: category, pinned flag, PDF attachment, publishedAt in the future = scheduled.

- Gallery: multi upload (up to 30 images per batch), drag to reorder, cover image.

- Every save triggers revalidation of the matching tags.

Acceptance criteria

- A notice saved in the panel appears on the website within 5 seconds.

- A scheduled notice stays hidden until its time.

- Script tags in rich text never reach the database.

## 6.2 Students & Classes

- AcademicSession (one marked current), Class with order and gradingMode (MARKS or REMARKS), Section, Subject per class.

- Student is permanent; Enrollment is one row per student per session with section and roll.

- Promotion: select a class, map to next class, rolls reassigned by result position or kept; runs in one transaction.

- Excel import (.xlsx) with a preview, row level errors and nothing saved until the whole file is valid.

- Creating a student also creates a portal user (username = studentUid, temporary password printed once).

Acceptance criteria

- Two students cannot share a roll in the same section and session.

- Promotion of a 40 student class completes in one step and can be checked before confirming.

- Import of 300 rows finishes in under 10 seconds.

## 6.3 Exams, Marks & Results

- Exam status flow: DRAFT, MARKS_OPEN, LOCKED, PUBLISHED. Marks can only be edited in MARKS_OPEN.

- ExamSubject holds full marks, pass marks and optional components (written, oral, practical).

- Marks entry grid per section and subject, keyboard friendly, autosave, absent flag. Teacher sees only assigned subject and section pairs.

- Calculation runs as a job: totals, grade from GradeScale, GPA where used, position with tie break by total then by name order configured. REMARKS classes produce a progress report with teacher remarks instead of grades.

- Publish writes ResultSnapshot rows. Changes after publish require Super Admin to unpublish, with an audit entry.

- Marksheet and tabulation sheet PDFs rendered by the worker with Puppeteer from an HTML template.

- Public search: class, roll, exam and date of birth required; Turnstile or a simple captcha; 10 searches per IP per minute.

- Publish enqueues one result SMS per guardian.

Acceptance criteria

- Teacher A cannot load or save marks for a subject assigned to Teacher B (API test).

- A result calculated twice gives identical output.

- Published results do not change if a mark row is edited directly in the database.

- Tabulation PDF for 40 students renders in under 15 seconds.

## 6.4 Attendance

- One row per enrollment per date, unique; saving again updates (upsert).

- Default all present; teacher marks absent or late.

- Dates stored as DATE in Asia/Dhaka. Never derive the date from a UTC timestamp on the server.

- Absent SMS job runs at a configurable cutoff time (default 10:30), sends once per student per date.

- Holidays excluded from reports. Reports: by class and date, by student, monthly summary, export to Excel.

Acceptance criteria

- Submitting the same class twice creates no duplicates and no second SMS.

- A correction made before the cutoff results in no SMS for that student.

## 6.5 Routine

- Period definitions (number, start, end), RoutineSlot per section, day and period with subject and teacher.

- Database unique constraint on teacher + day + period + session prevents double booking.

- Teacher routine is a query, not a separate table. Print view with CSS @media print.

## 6.6 Admit Card & ID Card

- Bulk generate for a class and exam; 2 or 4 cards per A4 page; photo placeholder if missing.

- Optional rule: skip students with dues above a configured amount, listed in a report.

- ID card from the same template engine, CR80 size layout on A4.

## 6.7 Fees & Accounts

- Money stored as integers in taka (no floats).

- FeeHead (MONTHLY or ONE_TIME), FeeStructure per session and class, Invoice per student per head per month, generated by a monthly job.

- Payment with Allocation rows linking payments to invoices; partial and advance payments supported. Due = invoices minus discounts minus allocations.

- Receipt numbers are gap free per year: a Counter row locked with SELECT ... FOR UPDATE inside the payment transaction. No Postgres sequences for this.

- Cancelling a payment creates a reversal entry with reason. Nothing is deleted.

- Discounts and sibling waivers as separate lines, never by editing the invoice amount.

- Online payment through SSLCommerz or bKash: payment confirmed only by the IPN / validation API, never by the browser redirect; tran_id unique so a repeated IPN is ignored.

Acceptance criteria

- Two accountants collecting at the same second never get the same receipt number.

- The same IPN delivered three times records one payment.

- Sum of daily collection report equals sum of non reversed payments for that day.

## 6.8 SMS & Notices

- SmsProvider interface (send, balance) with one adapter for the chosen gateway; credentials in env.

- Templates with variables such as {student_name} and {due_amount}.

- Before sending, show recipients, segment count (Bangla unicode = 70 characters per segment, English = 160) and estimated credits.

- SmsLog per message with provider id and status; failed sends retried 3 times with backoff.

## 6.9 Dashboard, Settings & Audit

- Dashboard cards: today's attendance percentage, today's collection, total dues, upcoming exams, latest notices.

- Settings: school name, logo, contacts, social links, SMS cutoff time, grade scale, enabled modules.

- AuditLog for marks changes, publish and unpublish, payment reversal, role changes, logins.

# 07   Teacher Panel & Guardian Portal

## 7.1 Teacher Panel

Same /admin app with the TEACHER role. Home screen shows today's classes from the routine with one tap to take attendance. Menu: Attendance, Marks Entry, My Routine, My Classes, Notices. Designed for a 360 px wide phone.

## 7.2 Guardian Portal

| Screen | Requirement |
| --- | --- |
| Login | Username = student ID, password. Forced password change on first login. Lockout for 15 minutes after 5 failed attempts. |
| Home | Student card, attendance this month, current dues, latest notice. |
| Results | Published results only, marksheet PDF download. |
| Attendance | Calendar view per month. |
| Fees | Invoices, payments, receipt PDF, Pay Online button. |
| Admit Card | Download when generated for an upcoming exam. |
| Routine & Notices | Class routine, exam schedule, notices for all and for this class. |

Password reset is done by the office from the admin panel (no SMS OTP in v1 to save SMS cost). Siblings: one guardian phone can be linked to several students; v1 uses one login per student.

# 08   Data Model

All tables have id (uuid), createdAt, updatedAt. Key entities and constraints:

| Entity | Key fields and constraints |
| --- | --- |
| User, Role, RefreshToken | phone/email unique, passwordHash (argon2id), role, status; Role.permissions text[]; RefreshToken: tokenHash, familyId, expiresAt, revokedAt |
| Staff | userId, designation, photoPath, showOnWebsite, order |
| AcademicSession | name, startDate, endDate, isCurrent (only one true) |
| Class, Section, Subject | Class: name, order, gradingMode; Section: classId, name, classTeacherId; Subject: classId, name, order |
| Student | studentUid unique, name, dob, gender, photoPath (private), guardian names and phones, address, status, userId |
| Enrollment | studentId, sessionId, sectionId, roll; unique (sessionId, sectionId, roll); unique (studentId, sessionId) |
| TeacherAssignment | staffId, sectionId, subjectId, sessionId; unique (sectionId, subjectId, sessionId) |
| Exam, ExamSubject | Exam: sessionId, name, status; ExamSubject: examId, subjectId, fullMarks, passMarks, components json |
| Mark | enrollmentId, examSubjectId, obtained, components json, absent, enteredById; unique (enrollmentId, examSubjectId) |
| GradeScale | minPercent, maxPercent, grade, point |
| ResultSnapshot | examId, enrollmentId, total, grade, gpa, position, payload json, publishedAt; unique (examId, enrollmentId) |
| Attendance, Holiday | Attendance: enrollmentId, date (DATE), status, takenById; unique (enrollmentId, date) |
| Period, RoutineSlot | RoutineSlot: sessionId, sectionId, day, periodId, subjectId, staffId; unique (sectionId, day, periodId); unique (staffId, day, periodId, sessionId) |
| FeeHead, FeeStructure, Invoice | Invoice: enrollmentId, feeHeadId, month, amount, discount; unique (enrollmentId, feeHeadId, month) |
| Payment, Allocation, Counter | Payment: receiptNo unique, amount, method, tranId unique nullable, collectedById, reversedPaymentId |
| CMS | Banner, Page (slug unique), Notice, NewsPost, GalleryAlbum, GalleryImage, Setting (key unique, value json), ContactMessage |
| Messaging | SmsTemplate, SmsLog, EmailLog |
| AuditLog | actorId, action, entity, entityId, before json, after json, ip, createdAt |

Indexes: Enrollment(sectionId, sessionId), Attendance(date), Invoice(enrollmentId) where unpaid, Notice(publishedAt), AuditLog(entity, entityId).

# 09   File Uploads (Local Disk)

Files are saved on the VPS disk, outside the code folder, so a deploy can never delete them. The database stores only the relative path (for example public/gallery/2026/10/3f9c.webp), never a full URL, so the domain can change.

/var/www/greendale/uploads/ public/ banners, gallery, news, notice PDFs, teacher photos (Nginx) private/ student photos, imports, generated PDFs (API only) tmp/ multer temp files, cleaned every hour

- Validation: Check the real type from file bytes with file-type, not the extension or the browser mime. Allowed: jpg, png, webp, pdf. SVG, HTML and anything else are rejected.

- Limits: Images 5 MB, PDF 10 MB, 30 files per request. Nginx client_max_body_size 50M to match.

- Processing: sharp: rotate by EXIF then strip metadata, resize to max 1920 px, save WebP at quality 80, plus a 480 px thumbnail.

- Names: Random names (uuid), never the user's file name. Folders by year and month.

- Private files: API checks permission, then responds with X-Accel-Redirect: /protected-files/<path> and Nginx streams the file from an internal location.

- Deletion: Deleting a record removes its files in the same service call; a weekly job reports orphaned files.

- Storage service: All file access goes through core/storage with save, remove and url functions, so moving to S3 later changes one file.

- Backup & disk: Uploads folder included in the daily backup. Alert when disk usage passes 80%.

# 10   Email, SMS & Payments

## 10.1 Email with Nodemailer

- SMTP transport from env (school mailbox on Hostinger or another provider), pool: true. One transporter instance in core/mailer.

- Every email is a BullMQ job on the email queue: 5 attempts, exponential backoff, logged to EmailLog.

- Templates as plain functions returning subject, html and text versions.

- DNS: SPF, DKIM and DMARC records for the sending domain, otherwise mail lands in spam. MAIL_FROM must be on that domain.

- Development uses a test inbox (Ethereal or Mailpit); production credentials never in the repo.

| Email | Trigger |
| --- | --- |
| Contact form notification | New ContactMessage, sent to the school inbox with reply-to set to the sender |
| Staff password reset | Staff requests reset; link with a single use token valid for 30 minutes |
| New staff account | Super Admin creates a user |
| Payment receipt | Online payment confirmed and guardian email exists (optional) |
| Daily summary | Optional 8 pm email to the chairman: attendance and collection |

## 10.2 SMS

Gateway to be chosen by the school (sender ID approval takes time, apply in week 1). Triggers: result published, absent, fee due reminder, admission notice, custom. All through the sms queue, idempotent per (type, studentId, refId).

## 10.3 Payments

SSLCommerz (cards and mobile banking) or bKash Tokenized Checkout, sandbox until the merchant account is approved. Flow: create session on API, redirect, IPN to /api/payments/ipn, verify with the validation API (amount, currency, tran_id), then allocate in one transaction.

# 11   Security & Non Functional Requirements

- Auth: Access token 15 minutes, refresh token 7 days (30 for guardians), both httpOnly, Secure, SameSite=Lax cookies. Refresh rotation; reuse of an old refresh token revokes the whole family.

- Passwords: argon2id. Minimum 8 characters. Login lockout after 5 failures for 15 minutes.

- Rate limits: Redis backed express-rate-limit: login 5/min, result search 10/min, contact 5/10 min, API default 300/min per user. Correct client IP behind Nginx and optional Cloudflare (trust proxy, CF-Connecting-IP).

- Input: zod on every body, query and param. Prisma only, no raw SQL with string building. Rich text sanitised.

- Headers: helmet on the API, security headers in Nginx (HSTS, X-Content-Type-Options, Referrer-Policy, frame-ancestors none for /admin).

- CSRF: Same origin, SameSite=Lax cookies, and state changing requests only via POST/PUT/PATCH/DELETE with a JSON content type check.

- Secrets: .env on the server only, chmod 600, never committed. Separate secrets per environment.

- Backups: pg_dump nightly at 2 am plus uploads archive, 14 days kept on server, copied offsite (another server or cloud storage). Monthly restore test.

- Performance: API p95 under 300 ms for reads, 800 ms for writes. Public pages TTFB under 600 ms from Dhaka.

- Compatibility: Last 2 versions of Chrome, Safari, Firefox, Samsung Internet; 360 px minimum width.

- Accessibility: WCAG 2.1 AA for public pages: contrast, alt text, keyboard navigation, form labels.

- Monitoring: Uptime check every minute on / and /api/health, alert to email or Telegram. PM2 restart on crash, max memory restart for the worker.

# 12   VPS Deployment Spec (for the Deployment Agent)

Guardrails for Gemini or any agent running commands on the server Never run prisma migrate reset, prisma migrate dev or prisma db push on the server. Only prisma migrate deploy. Never delete or move /var/www/greendale/uploads or the backups folder. Never print .env contents into logs or chat. Take a database backup before every migration. Show each destructive command and wait for human approval. Do not open Postgres or Redis ports to the internet. Do not disable UFW.

## 12.1 Server

- Ubuntu 24.04 LTS. Minimum 2 vCPU and 4 GB RAM; 8 GB recommended because Next.js, Postgres, Redis and Chromium (PDF) share the machine. Add 2 GB swap.

- Non root user deploy with sudo; SSH key login only, password login and root login disabled.

- UFW: allow OpenSSH, 80, 443. fail2ban for SSH.

- Install: Node.js 22 LTS, pnpm or npm, PM2, Nginx, PostgreSQL 16, Redis 7, Certbot, Chromium dependencies for Puppeteer.

- Timezone Asia/Dhaka (timedatectl), Postgres timezone Asia/Dhaka.

## 12.2 Folders

/var/www/greendale/ app/ git checkout (web/ and api/) uploads/ public/ private/ tmp/ (owned by deploy, 750) backups/ nightly dumps .env.api API env (600) .env.web Web env (600)

## 12.3 Environment Variables

| Variable | Example / meaning |
| --- | --- |
| DATABASE_URL | postgresql://gev:***@127.0.0.1:5432/greendale |
| REDIS_URL | redis://:***@127.0.0.1:6379 |
| JWT_ACCESS_SECRET, JWT_REFRESH_SECRET | 64 random bytes each, different |
| APP_URL | https://greendaleschool.com (final domain) |
| API_INTERNAL_URL | http://127.0.0.1:4000 (web server side fetches) |
| WEB_INTERNAL_URL, REVALIDATE_SECRET | http://127.0.0.1:3000 and a random secret |
| UPLOAD_DIR | /var/www/greendale/uploads |
| SMTP_HOST, SMTP_PORT, SMTP_USER, SMTP_PASS, MAIL_FROM | SMTP account of the school domain |
| SMS_PROVIDER, SMS_API_KEY, SMS_SENDER_ID | Chosen gateway |
| SSLC_STORE_ID, SSLC_STORE_PASS, SSLC_SANDBOX | Payment gateway, sandbox = true until approved |
| BEHIND_CLOUDFLARE | true or false (changes trusted proxy and real IP header) |
| ENABLED_MODULES | cms,students,results,attendance,routine,cards,fees,sms,portal |

## 12.4 PM2

// ecosystem.config.js module.exports = { apps: [ { name: 'gev-web', cwd: './web', script: 'node_modules/next/dist/bin/next', args: 'start -p 3000', env: { NODE_ENV: 'production' } }, { name: 'gev-api', cwd: './api', script: 'src/server.js', env: { NODE_ENV: 'production' } }, { name: 'gev-worker', cwd: './api', script: 'src/worker.js', max_memory_restart: '700M', env: { NODE_ENV: 'production' } }, ]}; // pm2 start ecosystem.config.js && pm2 save && pm2 startup

## 12.5 Nginx

server { listen 443 ssl http2; server_name greendaleschool.com; client_max_body_size 50M; location /api/ { proxy_pass http://127.0.0.1:4000; proxy_set_header Host $host; proxy_set_header X-Real-IP $remote_addr; proxy_set_header X-Forwarded-For $proxy_add_x_forwarded_for; proxy_set_header X-Forwarded-Proto $scheme; } location /uploads/public/ { alias /var/www/greendale/uploads/public/; expires 30d; add_header Cache-Control "public, immutable"; add_header X-Content-Type-Options nosniff; } location /protected-files/ { internal; alias /var/www/greendale/uploads/private/; } location /internal/ { deny all; } location / { proxy_pass http://127.0.0.1:3000; proxy_set_header Host $host; proxy_set_header X-Forwarded-For $proxy_add_x_forwarded_for; proxy_set_header X-Forwarded-Proto $scheme; } } # plus: port 80 -> 443 redirect, www -> apex redirect, certbot --nginx for SSL

With Cloudflare: SSL mode Full (strict) with a Cloudflare Origin Certificate, UFW allows 443 only from Cloudflare IP ranges, Nginx real_ip_header CF-Connecting-IP, and cache bypass for /api/*, /admin/* and /portal/*.

## 12.6 Deploy Steps

cd /var/www/greendale/app git pull origin main cd api && npm ci --omit=dev ./scripts/backup-db.sh # always before migrate npx prisma migrate deploy cd ../web && npm ci && npm run build cd .. && pm2 reload ecosystem.config.js --update-env curl -fsS https://greendaleschool.com/api/health

## 12.7 Backups (cron)

0 2 * * * pg_dump -Fc greendale > /var/www/greendale/backups/db-$(date +\%F).dump 15 2 * * * tar -czf /var/www/greendale/backups/uploads-$(date +\%F).tgz -C /var/www/greendale uploads 30 2 * * * find /var/www/greendale/backups -mtime +14 -delete 45 2 * * * rclone copy /var/www/greendale/backups remote:greendale-backups # offsite

# 13   Out of Scope & Open Questions

## 13.1 Out of Scope for v1

- Online admission application, homework and diary, staff salary, income and expense, certificates and TC, mobile app (listed as later modules in the proposal).

- Multi tenant SaaS. Each school is its own deployment with its own database.

- SMS OTP login and password reset for guardians.

## 13.2 Open Questions

| Question | Needed by |
| --- | --- |
| Final domain name and who registers it | Day 3 (Phase 1 deploy) |
| SMS gateway provider and sender ID | Day 7 (approval takes time) |
| SSLCommerz or bKash, and merchant account status | Day 14 |
| Grading: marks and grades for Class I to V, remarks only for Play Group to KG? | Day 10 |
| Exam names and number of exams per year | Day 10 |
| Fee heads and amounts per class, sibling discount rules | Day 14 |
| Current student list format (Excel columns) | Day 14 |
| SMTP mailbox for sending (school domain email) | Day 5 |